OSCE / SCT Build — Status and Decisions Needed

David Liebovitz, MD  |  July 28, 2026
Companion to: Final Orders and Oracle Reference Distributions (design proposal)

# 1. Where things stand

The groundwork for the Final Orders / Oracle work is built and running in production. No Final Orders code exists yet — that is the next block of work, and it is not blocked on anything in this document. The items in Section 3 are where the group's input would change what gets built.

One finding worth the group's attention up front. The case generator's deploy process had been silently failing since March. It reported success on every run while continuing to serve a four-month-old build. Everything merged in that window — including the post-finalization case editing that was the top request from the March feedback — was never actually live, despite our documentation saying it had shipped. That is fixed, and every build now carries a visible version stamp so it cannot recur unnoticed. It does mean the editing feature is being tested for the first time now rather than months ago.

# 2. What was built

## 2.1 One case record instead of two disconnected ones

The generator previously offered a choice between a simulator-compatible format and a full likelihood-ratio format. In practice this was not a choice between two formats but between two disconnected databases that could not be queried together — and the simulator-compatible path was generating the complete diagnostic framework and LR matrix and then discarding them.

Every case now carries its full analysis in one record: clinical content, diagnostic framework, and likelihood ratios, all joinable. The format choice is gone from the interface. This is what makes Final Orders, Oracle distributions, LR review, and per-case performance tracking possible at all — none of them work while the data is split.

## 2.2 Cases have versions

Each case now belongs to a stable family and carries an immutable version. Learner runs and any generated analysis reference a specific version rather than the case in general.

This matters for the research: editing a case after students have run it otherwise makes before-and-after performance data incomparable, with nothing recording that it happened. It also supports authoring variants — the same case with a different patient age or sex — as a first-class operation rather than a manual rewrite.

## 2.3 Student de-identification

Learners are now instructed to introduce themselves as "Dr. X" — the literal letter — rather than by name or initial. The simulated patient never asks for a name and never repeats one if given. This is implemented in the case content, the simulator prompts, and the learner-facing interface.

The interface previously said "introduce yourself as Dr. L (or your own initial)". An initial is itself an identifier: in a single-institution cohort, an initial plus a timestamp against a class schedule narrows re-identification considerably. Using a single shared placeholder also inverts the transcript-scrubbing problem from "find any name" to "confirm the only self-name is Dr. X", which is far more reliable.

Automated transcript redaction and the voice-mode audio retention question remain open; see Section 4.

## 2.4 Likelihood ratios were silently being dropped

A defect found while reconciling two long-diverged branches: likelihood ratios reference diagnostic categories by name, and the export matched those names exactly. When the language model wrote "Tier 1: Cardiovascular" instead of "Cardiovascular" — which it does inconsistently — the row was dropped from the exported matrix with no error. Name matching is now tolerant of that variation.

Any LR matrix exported before today should be treated as potentially incomplete. We do not have a count of how many rows were affected historically.

## 2.5 Tier selection

The export interface offered a diagnostic-tier selector that had no effect — the setting was accepted and discarded, so every export contained all tiers. It now works, and defaults to tier 2 (tier 1 is broad organ-system categories, tier 3 very specific). Re-exporting at a different tier is a dropdown change and a re-download, with no regeneration and no model cost.

# 3. Decisions we would like from the group

Each has a default we will build to if the group has no preference, so none of these block progress. Full rationale is in the design proposal document, section referenced below.

| # | Question | Default if no direction | Detail |
| --- | --- | --- | --- |
| 1 | Adopt the revised learner rating stem? | Adopt it | Proposal §4 |
| 2 | Approve the 15-role Oracle panel roster? | Proceed as listed | Proposal §5.4 |
| 3 | Include the stewardship / risk-averse panelist pair? | Include them | Proposal §5.4 |
| 4 | Does Cory's "fourth notch" reasoning effort mean "medium"? | Use medium | Proposal §5.3 |
| 5 | Rename "Final Orders" to "Key Management Decisions"? | Keep "Final Orders" | Proposal §4.3 |
| 6 | Split the Oracle panel across two model families? | Single family for v1 | Proposal §9 |
| 7 | Schedule a small human expert panel for validation? | Propose alongside spring review | Proposal §11 |
| 8 | Will UNMC hold the code-to-student key under a written agreement? | Proceed on that assumption | Proposal §9.1 |
| 9 | Who owns IRB determination, and by when? | Unassigned | Proposal §9.4 |

Questions 1 and 4 are the most time-sensitive. The stem wording determines what the Oracle panel is asked, and changing it later invalidates every distribution generated before the change. The reasoning-effort setting is a one-line configuration but should be confirmed rather than guessed.

Questions 8 and 9 are the ones with an external dependency. Both involve UNMC rather than us, and both are cheap now and expensive later — an IRB determination obtained after data collection begins is a well-known way to lose a dataset.

# 4. Open risks

Voice-mode audio retention. Voice sessions send audio to a third-party vendor. Retained audio of a student's voice is identifying regardless of how clean the transcript is, and is a larger exposure than anything in the text pipeline. Vendor retention settings and the data processing agreement need checking before voice mode is used with real students. Not yet resolved.

Automated transcript redaction is not built. The "Dr. X" convention prevents most name disclosure, but a student can still say their name aloud. Detection and redaction of residual identifiers is designed but not implemented.

Simulator dependency advisories. The simulator's front-end libraries carry 25 open high-severity advisories, including one reachable from a page students load. These predate this work. Remediation is a routine dependency update but should happen before the OSCE pilot.

Model-generated likelihood ratios remain unvalidated. This is the weakest scientific link in the system and is unchanged by today's work. Literature grounding via PubMed is designed but not built; the planned review loop improves internal consistency, not external validity.

# 5. What happens next

In order, and none of it waiting on Section 3:

Verify the post-finalization case editing flow now that it is genuinely deployed for the first time.

Build Final Orders authoring — up to five author-chosen clinical actions per case, with generator-proposed candidates the author explicitly accepts.

Build the Oracle panel and the item-quality display, so an author can see before shipping whether an item will discriminate between learners.

Simulator work: suppress Final Order results during the encounter and collect learner ratings before any result is revealed.

Answers to Section 3 are welcome at any point before the Oracle panel step; after that, changes to the stem or panel composition mean regenerating distributions.